Assignment

2

COMP1223 Web Development Fundamentals

Timeline

* **Make sure to read this**
* The complete timeline worth 10% of your total assignment mark.
  + 5% initial timeline
  + 10% current timeline
* The timeline must contain detail tasks and the task detail information (start, end, estimate,) No mark will be awarded for the incomplete timeline.
* Make sure to break the project into small tasks.

# Timeline

Topic: How to Brew Gin Student ID: \_100566959\_

Project URL (GBLearn): GBLearn ID: \_w7566959\_

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Tasks | Start Date D/M/Y | End Date D/M/Y | Completed D/M/Y | Status | Estimate Time | Total Hours  Spent |
| Complete Task Time-Line (fill out this page) | 15/3/2017 | 15/3/2017 | 15/3/2017 | C | 2H | 2H |
| Complete Page Mock-Up (use relevant software) | 17/3/2017 | 20/3/2017 |  | INC | 2H |  |
| Research How to Brew Gin (online research) | 20/3/2017 | 22/3/2017 |  | INC | 6H |  |
| Acquire Images Relevant to Project (online resources) | 20/3/2017 | 22/3/2017 |  | INC | 3H |  |
| Code HTML5 Pages Required for Project (layout) | 23/3/2017 | 31/3/2017 |  | INC | 15H |  |
| Code CSS Files Required for Project (design) | 23/3/2017 | 31/3/2017 |  | INC | 8H |  |
| Summarize Research Into Required Format (formatting) | 23/3/2017 | 31/3/2017 |  | INC | 15H |  |
| Apply Summarized Content to HTML5 Pages (application) | 23/3/2017 | 31/3/2017 |  | INC | 2H |  |
| Review Page Layout After Content Application (Q.A.) | 23/3/2017 | 31/3/2017 |  | INC | 1H |  |
| Edit HTML5 Pages to Accommodate Summarized Content | 23/3/2017 | 31/3/2017 |  | INC | 3H |  |
| Review Page Layout After Editing (more quality assurance) | 23/3/2017 | 31/3/2017 |  | INC | 1H |  |
| Double Check Browser Compatibility (even more Q.A.) | 1/4/2017 | 9/4/2017 |  | INC | 1H |  |
| Upload Project to GBLearn (uploading) | 1/4/2017 | 9/4/2017 |  | INC | 0.5H |  |
| Double Check Functionality After Upload (even more Q.A.) | 1/4/2017 | 9/4/2017 |  | INC | 0.5H |  |
| Update Time-Line Sheet to Reflect Changes (finalization) | 1/4/2017 | 9/4/2017 |  | INC | 1H |  |
| Intentionally Left Blank In-Case of Future Update |  |  |  |  |  |  |
| Intentionally Left Blank In-Case of Future Update |  |  |  |  |  |  |
| Intentionally Left Blank In-Case of Future Update |  |  |  |  |  |  |

C task is completed

INC task is incomplete