COMP1223 Web Development Fundamentals
Assignment
2
Timeline
- Make sure to read this
- The complete timeline worth 10% of your total assignment mark.
  - 5% initial timeline
  - 10% current timeline
- The timeline must contain detail tasks and the task detail information (start, end, estimate,) No mark will be awarded for the incomplete timeline.
- Make sure to break the project into small tasks.

# Timeline
Topic:	How to Brew Gin	Student ID: 100566959

Project URL (GBLearn):	GBLearn ID: _w7566957_

Tasks	Start Date D/M/Y	End Date D/M/Y	Completed D/M/Y	Status	Estimate Time	Total Hours / Spent
Complete Task Time-Line (fill out this page)	1/1/2016	15/3/2017	15/3/2017	C	2H	2H
Complete Page Mock-Up (use relevant software)	2/1/2016	20/3/2017		INC	3H
Research How to Brew Gin (online research)	4/1/2016	22/3/2017		INC	6H
Acquire Images Relevant to Project (online resources)		22/3/2017		INC	3H
Code HTML5 Pages Required for Project (layout)		31/3/2017		INC	15H
Code CSS Files Required for Project (design)		31/3/2017		INC	8H
Summarize Research Into Required Format (formatting)		31/3/2017		INC	15H
Apply Summarized Content to HTML5 Pages (application)		31/3/2017		INC	2H
Review Page Layout After Content Application (Q.A.)		31/3/2017		INC	1H
Edit HTML5 Pages to Accommodate Summarized Content		31/3/2017		INC	3H
Review Page Layout After Editing (more quality assurance)		31/3/2017		INC	1H
Double Check Browser Compatibility (even more Q.A.)		9/4/2017		INC	1H
Upload Project to GBLearn (uploading)		9/4/2017		INC	0.5H
Double Check Functionality After Upload (even more Q.A.)		9/4/2017		INC	0.5H
Update Time-Line Sheet to Reflect Changes (finalization)		9/4/2017		INC	1H

C task is completed
INC task is incomplete